Proposed Level of Achievement: **Gemini**

Target Audience: **Members of NUS (freshmen especially)**

|  |  |  |
| --- | --- | --- |
| **Week** | **Task achieved and hours spent** | **Team Member's hours (cumulative scale)** |
| 1  (14 May-20 May) | Had a meeting with academic advisor to consolidate initial idea and provide tips and advice to execute and design the product | Aaryam Srivastava: 2 hours  Lim Ming Hong: 2 hours |
| 2  (21 May-27 May) | Decided to change the product entirely as the original idea seemed a bit mundane and overdone. New idea was centred and focused around NUS students, providing a familiar environment for development and establishing a good user audience. | Aaryam Srivastava: 7 hours  Lim Ming Hong: 8 hours |
| 3  (28 May-3 June) | **Aaryam Srivastava:**   * Started developing initial backend and frontend interface of the android application.   **Lim Ming Hong:**   * Backend included implementation of user authentication, while frontend UI development involved initial sketches and designs of the interface | Aaryam Srivastava: 10 hours  Lim Ming Hong: 14 hours |
| 4  (4 June-10 June) | **Aaryam Srivastava:**   * Worked on the materials required for Milestone 1 including the video and the poster, also fixed some problems involving version control and Git   **Lim Ming Hong:**   * Provided evaluations for the other teams, fixed a few bugs regarding activity transitions in the Android Studio file | Aaryam Srivastava: 16 hours  Lim Ming Hong: 18 hours |
| 5  (11 June-17 June) | **Aaryam Srivastava:**   * Added in a ListView so students can see all of the modules currently available   **Lim Ming Hong:**   * Added Time picker and Date Picker | Aaryam Srivastava: 8 hours  Lim Ming Hong: 7 Hours |
| 6  (18 June-24 June) | **Aaryam Srivastava:**   * Added in a ListView so students can see which modules they have hosted and which modules they have already joined   **Lim Ming Hong:**   * Added a spinner to choose modules | Aaryam Srivastava: 7 hours  Lim Ming Hong: 8 Hours |
| 7  (25 June – 1 July) | **Aaryam Srivastava:**   * Changed the user interface for Login screen, Signup screen and the Create Profile screen. * Experimented with a Navigation Draw Viewer to make the application more user friendly, but faced problems in doing so and decided to not implement it   **Lim Ming Hong:**   * Added a way to save participants in each session | Aaryam Srivastava: 18 hours  Lim Ming Hong: 15 Hours |

**Total hours spent:**

Aaryam Srivastava – 68 hours

Lim Ming Hong – 72 hours